TOBB ETU

Economy & Technology University

BIL 495 / YAP 495

Software Test Plan (STP)

Reference: IEEE 829-2008 / ISO/IEC/IEEE 29119-3

## Document Control Table

| Document Title | Project Closure Report |
| --- | --- |
| Document ID | (To be assigned) |
| Prepared By (Author) | STP-01-PAPILLON |
| Reviewed By |  |
| Approved By | Kerem ELMA |
| Preparation Date | 27-11-2025 |
| Approval Date |  |
| Version / Revision | 1.0 |
| Confidentiality Level | Internal / Restricted / Public |
| Reference Standards | IEEE 15288, IEEE 12207, INCOSE SE Handbook v5 |

## Change Record (Revision History Table)

| Revision | Date | Prepared By | Reviewed/Approved By | Description of Change |
| --- | --- | --- | --- | --- |
| 1.0 | (Date) | (Author) | (Approver) | Initial Release |
| 1.1 |  |  |  | Minor editorial updates |
| 1.2 |  |  |  | Added stakeholder feedback section |

1. Introduction

1.1 Purpose

1.2 References

2. Test Items

3. Features to be Tested / Not Tested

4. Test Approach

5. Pass/Fail Criteria

6. Test Deliverables

7. Schedule and Responsibilities

8. Risks and Contingencies

9. Appendix

10. References

## 1. Introduction

## 1.1 Purpose

This Software Test Plan (STP) defines the testing objectives, scope, approach, resources, schedule, and deliverables for Sprint 4 of the project. This plan aims to ensure that core system functionality is verified, traceable to requirements, and packaged for subsequent integration and system verification.

## 1.2 References

- PAPILLON SRS v2.0

- PAPILLON SAD v1.0

- PAPILLON SDD v1.0

- Integration Test Scenarios and Test Planning (Sprint 3)

- IEEE 829-2008, ISO/IEC/IEEE 29119-3

- Project Management Plan (PMP) v1.0

## 2. Test Items

The following components and modules will be tested during Sprint 4:

- API Collector (webhook endpoints for IDS and mail forwarding)

- Message Queue and Worker subsystem (job enqueue/dequeue behavior)

- Normalizer Worker (alert normalization)

- Inference Worker and ML orchestration

- Sandbox Manager and Sandbox job execution (container/VM isolation)

- Email Connector (OAuth mailbox integration and fetcher)

- CVE Fetcher and Asset Matching pipeline

- Database persistence (MySQL) for alerts, CVEs, results and reports

- WebSocket Gateway and Dashboard (realtime push and UI display)

- Reporting engine for PDF generation

- Authentication & Authorization (login, session management, 2FA flows)

## 3. Features to be Tested / Not Tested

Features to be Tested:

- End‑to‑end IDS alert flow: webhook -> queue -> normalizer -> DB -> dashboard display

- Malware analysis flow: upload -> object storage -> job enqueue -> sandbox -> ML inference -> result persistence

- Phishing mail processing: mailbox forwarding -> mail parsing -> phishing model classification -> attachments routing

- CVE fetch & asset matching: scheduled fetch -> normalization -> matching -> vulnerability records

- Authentication and RBAC: login, 2FA for admin flows, permission checks for privileged operations

- Basic reporting: generation of PDF reports from aggregated data

- Traceability: requirement -> test case mappings for the above features

Features Not to be Tested:

- Full CALDERA production integration and long-duration simulation runs (only sandboxed scenario validation)

- Full scale production performance and load testing (only baseline measurements for targets)

- Advanced GPU cluster scaling and multi-node orchestration (fallback CPU measurements acceptable)

- Extensive UI usability testing (limited functional UI checks only)

## 4. Test Approach

Levels of testing and methods:

- Unit Testing: developers will provide unit tests for utility functions, data transformations and model wrappers.

- Integration Testing: automated tests to validate interactions across API Collector, MQ, Workers, DB and Storage.

- System (End‑to‑End) Testing: scripted scenarios that exercise full workflows (webhook/mail upload -> processing -> dashboard/report). Use Docker Compose quickstart to reproduce environment.

- Performance Baseline Tests: focused measurements for IDS latency and malware inference. If GPU not available, record CPU baseline and mark as accepted deviation.

- Security / Isolation Checks: basic sandbox containment verification (no external network leakage), credential handling and secrets access checks.

- Regression & Smoke Testing: a small automated smoke suite to verify critical flows on each test deployment.

- Test execution methods:

  - Automated such as pytest suites, Postman collections.

  - Manual test cases for steps requiring human verification (sandbox behavior inspection, PDF visual review).

  - Use synthetic and anonymized test data, seed DB with fixtures for consistent runs.

The sequence diagram can be accessed with the following file:

- Sequence Diagram.png

## 5. Pass/Fail Criteria

- Test Case Level: a test case is Pass if the Actual Result equals the Expected Result and any observed defects are logged. Fail otherwise.

- Feature Level: a feature is considered verified when all associated high‑priority test cases pass.

- Entry/Exit Criteria:

  - Entry to test execution: test environment deployed, DB seeded, workers running, test artifacts available.

  - Exit from sprint testing: all critical test cases passed or accepted with documented risk. STP v1.0 completed, traceability matrix updated, performance baselines recorded.

- Performance thresholds:

  - IDS flow: p95 latency from webhook receive to dashboard display ≤ 2 seconds. If not met, record deviations and mitigation plans.

  - Malware inference: p95 latency ≤ 5 seconds when GPU is available. If GPU unavailable, measure CPU baseline and note expected degradation.

- Quality gates: No open P0 defects; P1 defects must have a triage plan. Otherwise sprint testing is considered failed.

## 6. Test Deliverables

- STP v1.0

- Detailed Test Cases with IDs and acceptance criteria

- Traceability Matrix (Requirement ID -> Test Case ID)

- Automated test suites and Postman collections

- Test environment quickstart

- Test execution reports and logs

- Performance measurement report

- Test summary and sign‑off record

## 7. Schedule and Responsibilities

Sprint window: 20 Nov 2025 - 3 Dec 2025

Key milestones

- 20 Nov 2025 - Sprint start; test plan execution begins

- 25 Nov 2025 - A meeting was held, test scenarios were discussed and preparations for the documents to be prepared were started.

- 27 Nov 2025 - Preparation of test plans and scenarios

- 28 Nov 2025 - Design updates delivered (sequence/state/deployment diagrams) referenced by tests

- 25 Nov 2025 - Implement automated test fixtures and pytest/Postman collections

- 30 Nov 2025 - Test Document v1.0 finalized; deliverables packaged

Roles & Responsibilities

- Test Lead: Kerem ELMA - owns STP and test execution coordination

- Test Authors / Automation Engineers: Team

- Dev Owners: Component owners per SAD/SDD (Mete Cem TURAN, Kerem ELMA, Sabri Mert PİŞKİN)

- Document Owner / SDD Updates: Kerem ELMA / Mete Cem TURAN

## 8. Risks and Contingencies

Identified risks

- Sandbox instability or provisioning delays may block malware analysis tests.

- GPU unavailability will prevent meeting target inference latency.

- External API rate limits can delay CVE/mail related tests

- Sensitive data / PII exposure in test datasets.

- Worker autoscaling and MQ overload scenarios may not be reproducible in local test environments.

Mitigations

- Prepare sandbox smoke checklist and lightweight containment tests that do not require full provisioning.

- Define fallback acceptance criteria for CPU-only measurements and document deviations.

- Use recorded feeds and mocked endpoints for external services during functional tests.

- Ensure test environment uses sanitized fixtures and restricted access, store secrets in KMS/Vault or .env with example files only.

- Prioritize critical path tests and delay non‑critical stress tests to later sprints.

## 9. Appendix

Acronyms & Abbreviations

- API — Application Programming Interface

- DB — Database

- CVE — Common Vulnerabilities and Exposures

- CVSS — Common Vulnerability Scoring System

- IDS — Intrusion Detection System

- ML — Machine Learning

- OAuth — Open Authorization

- PDF — Portable Document Format

- PII — Personally Identifiable Information

- PMP — Project Management Plan

- QA — Quality Assurance

- RBAC — Role Based Access Control

- REST — Representational State Transfer

- SDD — Software Design Description

- SRS — Software Requirements Specification

- SAD — Software Architecture Document

- SMTP — Simple Mail Transfer Protocol

- STP — Software Test Plan

- TAR — Technical Analysis Report

- TOTP — Time‑based One‑Time Password

- VM — Virtual Machine

- JSON — JavaScript Object Notation

- KMS — Key Management Service

- GPU — Graphics Processing Unit

- CPU — Central Processing Unit

- E2E — End to End (testing)

- CI — Continuous Integration

## 10. References

- PAPILLON SRS v2.0

- PAPILLON SAD v1.0

- PAPILLON SDD v1.0

- IEEE 829-2008, ISO/IEC/IEEE 29119-3

- Project Management Plan (PMP) v1.0