# Sprint 5 Review

Dec 6, 2025 - Dec 19, 2025

PAPILLON

Kerem ELMA
 Mehmet ESKİ
 Sabri Mert PİŞKİN
 Mete Cem TURAN

## Overview

During Sprint 5, the final system architecture diagram was designed, the checklist was updated, final quality models were determined, quality measurements and metrics were organized, PMP v2.0 was prepared, and finally, the Sprint 5 review was completed.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Defining issues, determining day intervals and assigning them to the team | 6.12.2024 | Meeting Notes - Sprint 5 IEEE_QMP v1.0.docx Final System Architecture Diagram.png Checklist_With_Questions_UPDATED_v2.0 Final_Quality_Model.docx IEEE_PMP_v2.0 Quality_Measurements_and_Metrics.docx |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Story Points | Assignee |
| --- | --- | --- | --- |
| Prepare final Quality Model and Control Lists; delivery readiness | Done | 5 | Mete Cem TURAN |
| Define quality measurements and metrics for all target features | Done | 13 | Mehmet ESKİ |
| Creation of Quality Management Document (QMP) and integrating with SRS/Design/Test documents. | Done | 13 | Kerem ELMA |
| Final System Architecture Diagram | Done | 3 | Kerem ELMA |
| Creation of Project Management Plan v2.0 | Done | 8 | Sabri Mert PİŞKİN |

## Sprint Issues

Mete Cem Turan

- Issue: Creating a Final Quality model

- Description: Mentioned issues were closed without any problems. Help was provided/received when necessary. The necessary diagrams were created.

- Status: Completed

Kerem Elma

- Issue: Creating QMP v1.0, generating the final system architecture diagram, and creating Sprint Review 5.

- Description: With the distribution of the issues, mentioned issues were closed without any problems. Help was provided/received when necessary. The necessary diagrams were created.

- Status: Completed

Mehmet Eski

- Issue: Editing quality measurements and metrics; updating SRS, design, and test files according to the new template.

- Description: The necessary documents were created without any problems. No problems were encountered.

- Status: Completed

Sabri Mert Pişkin

- Issue: Creating PMP v2.0 and project checklist v2.

- Description: The necessary files were created without any problems. This sprint report was tracked on Trello boards.

- Status: Completed

## Sprint Results

### Story Points Completed

5 + 13 + 13 + 3 + 8 = 42 story points are completed

### Comparison to Previous Sprint

In the previous sprint, 34 story points were completed. In this sprint, 42 were completed. There was an increase in the number of completed story points compared to the previous sprint. This is because Sprint 4 was less delivery focused and the project was generally handled within the scope of testing; this sprint, being the final sprint and requiring files such as checklists, QMP, and quality measurements, required more work.

5. Conclusion

This sprint successfully delivered the planned design and quality work and closed all assigned issues. The team finalized the Quality Management Plan and quality model, integrated quality metrics into SRS/SDD/STP, produced the final system architecture diagram and PMP v2.0, and organized artifacts across Trello, Drive and GitHub. With 42 story points completed versus 34 in the previous sprint, the outcomes reduce architectural uncertainty, enable repeatable test runs and provide baseline measurements for future verification. Next sprint priorities are finalizing control lists, executing system acceptance tests and linking Sprint 4 test cases to the defined metrics, as well as completing runbooks and monitoring for production readiness.