# Sprint 3 Review

Nov 7, 2025 - Nov 19, 2025

PAPILLON

Kerem ELMA
 Mehmet ESKİ
 Sabri Mert PİŞKİN
 Mete Cem TURAN

## Overview

The main goal of this sprint was to make the project implementation‑ready and testable. During the sprint, the team finalized the system architecture and core workflows, completed the essential documentation and diagrams, prepared the integration test plan, closed all issues, and completed 23 story points in total, leaving the project with a clear, testable foundation ready to move into the next sprint.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Deciding on the project topic, restructuring the proposal report, preparing files for MUDEK | 08.11.2025 | Meeting Notes - Sprint 3 Project Proposal Document v3.0 Proje Kısıt ve Etkiler Dokümanı |
| Updating old files such as PMP, SRS according to their new templates, as well as starting to compare technologies for project prototypes | 12.11.2025 | IEEE_SRS v2.0 IEEE_PMP_v3.0 Technology Comparison Report IEEE_SAD v1.0 TECHNICAL ANALYSIS REPORT v1.0 |
| Closing the issues specified in Sprint 2 and included in the time sheet for Sprint 3, along with drawing the necessary diagrams. | 15.11.2025 | Integration Test Scenarios and Test Planning Project Proposal Checklist v1.0 IEEE_SDD v1.0.docx Class Diagram.png Component Diagram.png Algorithm Flow Diagrams |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Story Points | Assignee |
| --- | --- | --- | --- |
| Comparing Technology and Tools | Done | 8 | Mete Cem TURAN |
| Additional Requirements Definition | Done | 5 | Kerem ELMA |
| System Designing | Done | 13 | Mete Cem TURAN |
| Checklists Creation | Done | 3 | Sabri Mert PİŞKİN |
| Design Traceability and Validation | Done | 5 | Sabri Mert PİŞKİN |
| Integration Test Scenarios and Test Planning | Done | 3 | Mehmet ESKİ |

## Sprint Issues

Mete Cem Turan

- Issue: Preparation of the SAD document, determination of the technologies to be used.

- Description: Necessary diagrams were created during the system design phase and the team was worked on in preparation of the documents.

- Status: Completed

Kerem Elma

- Issue: Preparation of Technical Analysis Report, 10 detailed requirements, preparation of PKE document, renewal of the proposal report, Sprint 3 Review documenting

- Description: With the distribution of the issues, the above-mentioned issues were closed without any problems. Help was provided/received when necessary. The necessary diagrams were created.

- Status: Completed

Mehmet Eski

- Issue: Preparation of the SDD document, updating of the SRS, creation of “Integration Test Scenarios and Test Planning” document

- Description: The necessary documents were created without any problems. No problems were encountered.

- Status: Completed

Sabri Mert Pişkin

- Issue: Preparation of the “Checklists Creation v1.0” document, updating of the PMP, creating “Design Traceability and Test Validation”, organizing Trello boards.

- Description: The necessary files were created without any problems. This sprint report was tracked on Trello boards. Old files were edited according to the new templates.

- Status: Completed

## Sprint Results

### Story Points Completed

8 + 5 + 13 + 3 + 5 + 3 = 40 story points are completed

### Comparison to Previous Sprint

In the previous sprint, 23 story points were completed. In this sprint, 40. The reason for this difference is the large number of files to be delivered for this sprint, including basic system design, test criteria, software constraints, detailed requirements, and the large number of such files and the length of each one.

## Next Sprint Preview

### Proposed Sprint Goal

Proposed sprint goal is delivering a testable design baseline and complete test documentation to enable verification in the next phase. Finalize and update design artifacts (sequence, state‑machine, and deployment diagrams) and complete the Test Plan with concrete test cases. Produce Test Document v1.0 with requirement‑to‑test traceability, define quality metrics and test scope, and revise the Gantt schedule. And at the end of the sprint we should have a validated design‑to‑test mapping and a ready test suite to begin integration and system‑level testing.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Preparation of test plans and scenarios | 8 | Team |
| Design Update | 5 | Team |
| Completion of quality metrics | 13 | Team |
| Determining how to perform unit, integration and system tests | 8 | Team |

6. Conclusion

This sprint successfully delivered the planned design and documentation work and closed all assigned issues. The team completed the sprint board items, totaling 40 story points. Necessary documents and diagrams were produced, files were organized and updated according to templates and work was tracked on Trello, Drive and GitHub without major problems. Each team member finished their assigned tasks and contributed to a set of artifacts that make the project implementation ready. Overall progress reduced uncertainty about architecture and testing, and established a clear foundation for the next development sprint.