# Sprint 4 Review

Nov 25, 2025 - Dec 3, 2025

PAPILLON

Kerem ELMA
 Mehmet ESKİ
 Sabri Mert PİŞKİN
 Mete Cem TURAN

## Overview

Sprint 4 delivered a testable design baseline and Test Document v1.0, including test plans, scenarios and traceability. Design artifacts such as sequence, state‑machine and deployment diagrams were updated, quality metrics defined and prepared for the next sprint, and a test execution approach established. These outputs enable repeatable integration, system testing and provide baseline measurements for future verification.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Defining issues, determining day intervals and assigning them to the team | 25.12.2024 | Meeting Notes - Sprint 4 IEEE_STP v1.0.docx IEEE_SDD v1.1.docx qualitymetrics Integration, Unit and System Test Definitions.docx Machine Diagrams Sequence Diagram.png Deployment Diagram.png |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Story Points | Assignee |
| --- | --- | --- | --- |
| Preparation of test plans and scenarios | Done | 8 | Kerem ELMA |
| Design Update | Done | 5 | Mete Cem TURAN |
| Completion of quality metrics | Done | 13 | Sabri Mert PİŞKİN |
| Determining how to perform unit, integration and system tests | Done | 8 | Mehmet ESKİ |

## Sprint Issues

Mete Cem Turan

- Issue: Renewal of the SDD document based on new test scenarios and creation of necessary diagrams

- Description: Mentioned issues were closed without any problems. Help was provided/received when necessary. The necessary diagrams were created.

- Status: Completed

Kerem Elma

- Issue: Preparation of STP v1.0, Sprint 4 Review documenting,

- Description: With the distribution of the issues, mentioned issues were closed without any problems. Help was provided/received when necessary. The necessary diagrams were created.

- Status: Completed

Mehmet Eski

- Issue: Deciding how unit, integration and system tests will work.

- Description: The necessary documents were created without any problems. No problems were encountered.

- Status: Completed

Sabri Mert Pişkin

- Issue: Creation of quality metrics and organizing Trello boards.

- Description: The necessary files were created without any problems. This sprint report was tracked on Trello boards.

- Status: Completed

## Sprint Results

### Story Points Completed

8 + 5 + 13 + 8 = 34 story points are completed

### Comparison to Previous Sprint

In the previous sprint, 40 story points were completed. In this sprint, 34. Compared to the previous sprint, there was a decrease in the number of completed story points. This was because Sprint 3 was more deliverable and the project was addressed in multiple scopes, while this sprint focused primarily on issues with lower workloads, such as testing and determining quality metrics.

## Next Sprint Preview

### Proposed Sprint Goal

The proposed sprint goal is finalizing and delivering the project's quality model and management artifacts so the system can be assessed against agreed quality metrics. Complete and hand over the Quality Management Plan (QMP) v1.0 and final control lists, update the architecture as needed, and run system acceptance tests to produce a signed quality review.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Prepare final Quality Model and Control Lists; delivery readiness | 5 | Team |
| Define quality measurements and metrics for all target features | 13 | Team |
| Creation of Quality Management Document (QMP) and integrating with SRS/Design/Test documents. | 13 | Team |
| Final System Architecture Diagram | 3 | Team |
| System Acceptance Tests and Quality Review | 8 | Team |
| Creation of Project Management Plan v2.0 | 8 | Team |

6. Conclusion

This sprint successfully delivered the planned design and testing work and closed all assigned issues. The team completed the Sprint 4 board items and produced the Test Document v1.0, updated sequence, state‑machine, deployment diagrams and the test execution approach. Files and artifacts were organized and tracked across Trello, Drive and GitHub without major problems, and each team member finished their assigned tasks. The outcomes reduce uncertainty around architecture and testing, provide repeatable test runs, and supply baseline measurements for future verification. For Sprint 5 we should prioritize finalizing the Quality Management Plan and control lists, running system acceptance tests, and linking Sprint 4 test cases to the defined metrics.