TOBB ETU

Economy & Technology University

BIL 495 / YAP 495

Project Management Plan (PMP)

Reference: IEEE 1058 / ISO/IEC 12207

Project Name: PAPILLON - AI-Driven Cybersecurity Framework for Intelligent Threat Detection and Analysis Version: 1.0 Date: October 31, 2025

Team Members:

- Kerem ELMA

- Mete Cem TURAN

- Sabri Mert PİŞKİN

- Mehmet ESKİ

### 1. Project Overview

1.1. Project Definition This project is being developed by the PAPILLON team for the BİL495 Graduation Project. The primary goal is to develop an integrated, AI-powered Cyber Threat Intelligence (CTI) platform that automates various elements of cyber defense, including malware classification, phishing detection, and intrusion detection. The platform aims to enhance the situational awareness and decision-making capabilities of Security Operations Centers (SOCs).

1.2. Project Objectives

- To develop an AI-driven CTI platform integrating multiple cybersecurity components.

- To implement a centralized threat intelligence and honeypot system to collect and analyze real-time attack data.

- To create a SOC assistant to summarize and visualize security alerts.

- To evaluate the system's effectiveness against benchmark datasets using metrics such as accuracy and detection rate.

1.3. Scope Management (In/Out)

- In Scope:

  - AI Models: Building models for malware detection, phishing detection, intrusion detection, and password strength estimation.

  - Data Processing: Gathering and preprocessing cybersecurity data such as network traffic logs, phishing emails, and CVE records.

  - Centralized Dashboard: Designing a dashboard to visualize, report, and monitor detected threats in real-time.

  - Simulation Environment: Creating a cyber-attack simulation lab to conduct controlled tests.

  - SOC Assistant: Developing an intelligent assistant to process alerts and facilitate decision-making.

- Out of Scope:

  - Developing automated remediation actions (e.g., blocking, deleting) for detected threats.

  - Deployment and performance testing of the tools in live, large-scale corporate networks.

  - Development of cybersecurity solutions requiring specialized hardware (e.g., FPGA).

  - Commercialization of the developed platform.

### 2. Organization and Roles

2.1. Team Roles and Responsibilities

- Mete Cem TURAN:Genel mimari kararları, modül entegrasyonu

- Kerem ELMA: Proje Yöneticisi/Scrum Master: (Sprint takibi, plan güncellemeleri, toplantı yönetimi)

- Sabri Mert PİŞKİN: API geliştirme, veritabanı yönetimi, CTI entegrasyonu.

- Mehmet ESKİ: Test planı uygulama, metrik takibi.

- Team (Joint Responsibility): Core analysis and design tasks, Sprint review meetings.

2.2. Communication Plan

- Meetings: Each sprint will begin with planning and end with a review. Weekly progress meetings will be held as required, and short issue check-ins will occur every 3–4 days throughout the sprint.

- Documentation: All project documents (Reports, diagrams, this plan, etc.) will be stored in the GitHub repository.

- Task Tracking: The current status of tasks and overall progress will be tracked via Google Sheets (Gantt Chart and Task Tracking).

### 3. Project Schedule

3.1. Timeline and Sprints The project is managed through a schedule of two-week Sprints.

- Sprint 1 (4 Ekim - 18 Ekim): Proje konusunu araştırma ve Proje Teklif Dokümanını tamamlama. (Tamamlandı)

- Sprint 2 (18 Ekim - 1 Kasım): Proje kapsamını netleştirme ve temel gereksinim diyagramlarını (Use Case) oluşturma. (Devam Ediyor)

- Sprint 3 (1 Kasım - 10 Kasım): Karşılaştırmalı Teknoloji Analizi yapma ve Yüksek Seviye Sistem Tasarımını (HLD) çizme.

- Sprint 4 (15 Kasım - 30 Kasım): Detaylı sistem tasarımı, Test Planı ve başarı metriklerini belirleme.

- Sprint 5 (1 Aralık - 12 Aralık): Kalite Güvence Planını sonlandırma ve dönem sonu teslimatlarını (Rapor, Sunum) hazırlama.Dec 12, 2025): Quality Model, Final Checklists, and Delivery Preparation.

### 4. Budget and Resources

4.1. Tools and Technologies

The tools and technologies to be used will be determined at the end of the comparisons to be made in Sprint 3, and the following are available for those currently in use:

- Project Management: Google Sheets (for Gantt Chart and Task Tracking), Google Documents (for Documentation), Google Meets, WhatsApp

- Version Control: GitHub

- Datasets: Publicly available datasets such as CICIDS2017, NSL-KDD, Enron Fraud Dataset, etc.

4.2 Budget Planning

Budget planning cannot be fully defined because a technology has not yet been determined and this is an academic project. However, budget planning will be conducted in cases where a potential domain purchase is necessary, taking into account the requirements written so far.

### 5. Risk Management

The following are potential risks and their mitigation strategies:

5.1. Technical Risks

- Risk: Difficulty in finding high-quality and well-balanced datasets.

- Mitigation Strategy: Multiple public datasets will be used, and synthetic data will be generated in a controlled environment.

- Risk: Potential compatibility issues when integrating different modules.

- Mitigation Strategy: The project architecture will be designed to be modular from the start.

5.2. Resource Risks

- Risk: The limited timeframe of an academic semester.

- Mitigation Strategy: The project scope has been clearly defined, and time will be managed by dividing tasks into Sprints.

5.3. Ethical and Legal Risks

- Risk: Sensitivity of cybersecurity data.

- Mitigation Strategy: Only anonymized or publicly available datasets will be used. No unauthorized penetration activities will be conducted.

### 6. Quality Assurance

In line with PMP methodology, ISO 9001 quality management principles, and valid standards such as ISO/IEC 25010, this section identifies and evaluates the quality-related constraints and associated risks that may influence project performance and deliverables.

### 6.1. Review, Audit, and Evaluation Processes

The following processes will be implemented to ensure project quality:

- Review: The project is managed in two-week Sprints. Each Sprint concludes with a review meeting where the team evaluates progress and deliverables.

- Audit & Tracking: The current status of tasks and overall progress are continuously monitored via Google Sheets (Gantt Chart and Task Tracking) and Trello. All project documentation is stored in the GitHub repository.

- Evaluation: The system's effectiveness will be evaluated against benchmark datasets using metrics such as accuracy and detection rate. Testing processes will be documented with a Test Plan, test scenarios, and test reports in accordance with IEEE 829 standards.

### 6.2. Quality Constraints and Risk Register

The defined constraints have been analyzed in terms of their impact on quality objectives, their feasibility within the project scope, and their compliance with relevant standards.

- Economic/Financial

  - Constraint: A complete budget has not been defined as the project is an academic study.

  - Risk: Potential need for a domain name purchase.

  - Mitigation Strategy: Budget planning will be conducted if this need arises.

- Environmental

  - Constraint/Risk: Training large AI models generates energy consumption.

  - Mitigation Strategy: This impact will be managed through model compression, selection of efficient architectures, and optimization of training durations.

- Socio-cultural

  - Constraint: The platform is designed for a specific user profile (a SOC analyst or IT specialist who can understand and analyze the presented data).

  - Impact: This determines the level of usability and data presentation.

- Manufacturability

  - Constraint: This constraint is not applicable to this software project.

- Health

  - Impact (Benefit): The project aims to reduce "alarm fatigue" and stress levels on analysts.

  - Risk: Over-reliance on automation may lead to reduced human intervention in critical situations.

  - Mitigation Strategy: Critical decisions will be subject to human approval, and ergonomic alert designs will be used.

- Legal

  - Constraint: The project is subject to legal limitations regarding the processing of cybersecurity data and personal data (KVKK/GDPR).

  - Risk: Conducting unauthorized penetration tests or activities is illegal.

  - Mitigation Strategy: No unauthorized activities will be conducted. The attack simulation platform is limited to the user's own domain. Data minimization and anonymization will be applied.

- Ethical

  - Constraint: The project must comply with ethical standards related to sensitive data.

  - Mitigation Strategy: Only anonymized or publicly available datasets will be used.

- Temporal

  - Constraint: The project is strictly constrained by the "limited academic semester duration".

  - Impact: This may limit the scope of model training, hyperparameter optimization, and large-scale testing.

  - Mitigation Strategy: The project scope is clearly defined, and time management is strictly divided into two-week Sprints.

- Technological

  - Data Constraint:

    - Risk: "Difficulty in finding high-quality and well-balanced datasets".

    - Impact: This may affect the model's generalizability and lead to overfitting.

    - Mitigation Strategy: Multiple public datasets (CICIDS2017, NSL-KDD, etc.) will be used , and synthetic data will be generated in a controlled environment.

  - Integration Constraint:

    - Risk: "Potential compatibility issues when integrating different modules".

    - Mitigation Strategy: The project architecture will be designed to be modular from the start.

  - Resource Constraint:

    - Risk: Limited access to sufficient GPU and storage resources for deep learning models.

    - Impact: Affects model complexity, number of experiments, and hyperparameter searches.

    - Mitigation Strategy: Resource usage will be monitored, and models will be optimized.

- Safety/Security

  - Project Goal: The primary purpose of the project is to enhance security for a SOC analyst.

  - Platform Risk: The platform itself could become a target or face threats such as Adversarial ML and data poisoning.

  - Platform Mitigation Strategy: The application itself will include security measures such as 2FA, session Time-to-Live (TTL) limits, and hashed passwords. Strong access controls and security testing will be implemented.

- Sustainability

  - Constraint: Long-term sustainability (maintenance, update) is not defined as the project is an academic study. The primary sustainability concern identified is the environmental (energy) impact of AI model training.

### 7. Appendix

The following supplementary documents, diagrams, and trackers are used for project management and documentation and are stored in the team's shared repositories:

- Project Management Plan (PMP)

- Software Requirements Specification (IEEE_SRS)

- Gantt Chart

- Task Tracking Sheet & TRELLO

- Use Case Diagram

- Context Diagram

- Activity Diagram

- Sprint Meeting Notes

### 8. References

#### Standards

- IEEE 1058 (Standard for Software Project Management Plans)

- ISO/IEC 12207 (Systems and software engineering — Software life cycle processes)

- ISO 9001 (Quality management principles)

#### Datasets and Data Sources

- CICIDS2017

- NSL-KDD

- Enron Fraud Dataset

- ExploitDB (API for IP scanning)

- NVD (National Vulnerability Database) (for CVE parsing)

#### Tools and Technologies

- Project Management:

  - Google Sheets (for Gantt and Task Tracking)

  - Google Documents

  - Google Meets

  - WhatsApp

- Version Control:

  - GitHub

- Development:

  - Python Django (proposed)

  - MySQL (proposed)

  - Python Scapy (proposed)